Pace Systems, Inc.

PROPOSAL

Date: April 24, 2025

Rev 2

Prepared for: Bulley & Andrews

Project: Timeline Theatre AV

Job 25-4476

Scope of Work

Furnish and install the audio-visual systems for the Timeline Theatre lobby and auditorium as described below.

- One 98" display with wall mount in the lobby

- Auditorium sound reinforcement system

Exclusions

- Conduit, raceway and 120 V power by others

- Permits and fees

- Patching and painting

Clarifications

- Pricing assumes work during normal business hours

- Owner to provide network drops at each device location

Schedule

Installation to be completed within 6 weeks of release.

Price

Total price: $128,053.00

Terms and Conditions

- Proposal valid for 30 days

- Change orders priced separately

Payment terms: Net 30 from invoice date; progress billing monthly

Warranty: One year parts and labor from substantial completion

Accepted by: ______________________   Authorized signature: ______________________

| Item | Qty |
| --- | --- |
| 98 inch display | 1 |